GridSathi — Antigravity IDE Build Plan (Real Data, Phase-by-Phase)

How to use this: each phase has (1) any manual step you must do yourself outside the IDE — mostly account/download steps no AI agent can do for you — and (2) a ready-to-paste PROMPT block for your Antigravity agent. Do phases in order; don't skip the manual steps, the agent can't fabricate real data for you (and shouldn't).

PHASE 0 — Project Setup

Manual step: Open Antigravity IDE → New Project → name it GridSathi → Python environment.

PROMPT:

Set up a new Python project called GridSathi for an electricity demand forecasting app.

Create this folder structure:

data/raw/

data/processed/

src/features/

src/models/

app/

model/

Create a requirements.txt with: pandas numpy scikit-learn xgboost lightgbm streamlit

plotly requests holidays kaggle joblib

Then create a .gitignore that excludes data/raw/, data/processed/, model/, and any

.kaggle/kaggle.json credentials file.

PHASE 1 — Get the Real Dataset (manual download, cannot be skipped)

This is the step the earlier fabricated workflow skipped. Do this yourself first:

- Create a free account at kaggle.com if you don't have one.

- Go to Account Settings → API → "Create New Token" → downloads kaggle.json.

- Place kaggle.json in ~/.kaggle/kaggle.json (or wherever Antigravity's terminal expects it — check with echo $HOME).

- Go to the dataset page: "Delhi hourly power consumption (2000-2023)" by manilmodi on Kaggle, and note the exact dataset slug shown in the URL.

PROMPT (after you've placed kaggle.json):

In the terminal, run these commands to download the real Delhi power dataset from Kaggle:

kaggle datasets download -d manilmodi/delhi-hourly-power-consumption-2000-2023

unzip delhi-hourly-power-consumption-2000-2023.zip -d data/raw/

Then write a script src/data/inspect_data.py that loads whatever CSV file appears in

data/raw/, prints df.columns, df.dtypes, df.shape, df.head(10), and df.isnull().sum().

Do not assume column names — print them so I can see the real schema before we write

any feature engineering code.

Run it, look at the real output, and confirm the actual column names before Phase 3 — this matters, don't let the agent guess.

PROMPT (fetch supplementary weather data — legitimate, no key needed):

Write src/data/download_weather.py that calls the Open-Meteo Archive API

(https://archive-api.open-meteo.com/v1/archive) for latitude 28.61, longitude 77.20,

requesting hourly temperature_2m, relative_humidity_2m, and windspeed_10m for the

full date range covered by our power dataset (use the min/max dates found in Phase 1's

inspect_data.py output — don't hardcode a guessed range).

Save the result to data/raw/delhi_weather.csv with a proper datetime column.

PHASE 2 — Clean & Merge Real Data

PROMPT:

Write src/data/merge_data.py that:

1. Loads the real power consumption CSV (from data/raw/, using the actual column names

we confirmed in Phase 1 — do not invent column names)

2. Loads data/raw/delhi_weather.csv

3. Merges them on their shared datetime column (resolve timezone/format mismatches if any)

4. Reports how many rows had missing values after merge, and drops or interpolates them

using a documented method (print which one you used and why)

5. Saves the clean merged result to data/processed/merged.csv

Print the final row count. It should be in the thousands, not dozens — if it's not,

stop and tell me something went wrong in the merge instead of proceeding.

PHASE 3 — Feature Engineering (time-series features, not monthly averages)

PROMPT:

Write src/features/build_features.py that loads data/processed/merged.csv and adds:

- hour, dayofweek, month extracted from the datetime column

- is_weekend, and is_holiday using the Python `holidays` package for India

(holidays.India(years=range(start_year, end_year+1)) based on our actual data's year range)

- cyclical encodings: hour_sin/hour_cos, month_sin/month_cos

- lag features on the load column: lag_1h, lag_24h, lag_168h (prior week same hour)

- a 24-hour rolling mean of load (shifted by 1 to avoid leakage)

- heat_index = temperature + 0.5 * humidity

- ac_load_proxy: exponential term that activates above 30°C

Drop rows with NaN from the lag/rolling operations. Save to data/processed/features.csv.

Print the final feature list and row count.

PHASE 4 — Train the Model (proper time-based validation)

PROMPT:

Write src/models/train_model.py that:

1. Loads data/processed/features.csv

2. Splits data by TIME, not randomly — use the last 3 months of the dataset as the

test set, everything before that as training. Print the actual date ranges of

train and test sets.

3. Trains an XGBRegressor to predict the load column using all engineered features

(n_estimators=300, max_depth=5, learning_rate=0.05)

4. Evaluates on the test set: print MAE, RMSE, and MAPE

5. Prints the top 10 features by importance

6. Saves the trained model to model/xgb_model.pkl using joblib

Do not hardcode or assume the resulting metrics anywhere else in the project —

whatever this script prints is the real number we report to judges.

Run this and read the actual printed metrics before moving on — these are the numbers that go in your presentation, not placeholders.

PHASE 5 — Build the App (Streamlit, single file — frontend + backend combined)

PROMPT:

Create app/main.py, a Streamlit app for GridSathi that:

1. Loads model/xgb_model.pkl and data/processed/features.csv on startup

2. Shows a sidebar where the user inputs: temperature, humidity, hour of day,

day of week, and whether it's a holiday

3. On clicking "Predict Demand", constructs a feature row matching the exact columns

the model was trained on (reuse the feature engineering logic from

src/features/build_features.py rather than duplicating it — refactor that file so

its functions can be imported and reused here for a single live input row)

4. Displays the predicted MW value, and a "duck curve risk" flag if the predicted

hour is between 18:00-21:00 in summer months with high AC load proxy

5. Below that, plots the real historical load curve (from features.csv) using Plotly,

so judges see actual Delhi data, not synthetic data

6. Add a "What-If" section: let the user shift temperature by +/- a few degrees and

show the resulting change in predicted demand as a delta, computed live from the

model — not a scripted/precomputed number

Keep the whole app in this one file for simplicity.

PROMPT (local test):

Run: streamlit run app/main.py

Confirm the app loads without errors and that a prediction actually changes when

I change the sidebar inputs. If the predicted value doesn't change, debug the feature

construction — it's likely not matching the training feature order/columns.

PHASE 6 — Push to GitHub & Deploy

Manual step: Create a GitHub repo named gridsathi.

PROMPT:

Initialize git in this project, create a README.md describing GridSathi, the real

data source used (Delhi hourly power consumption 2000-2023, Kaggle), and how to run

it locally. Commit everything except what's in .gitignore. Push to the GitHub repo

I've created at [paste your repo URL here].

Manual step: Go to share.streamlit.io → connect your GitHub repo → deploy app/main.py. This gives you a live public URL for the demo — no local server juggling on presentation day.

PHASE 7 — Prepare an Honest Demo Script

PROMPT:

Write a demo script in docs/demo_script.md for presenting GridSathi to judges. Pull the

ACTUAL metrics from our Phase 4 training output (MAE, RMSE, MAPE — ask me for these

numbers if you don't already have them in context, don't invent them) and the actual

date range of our dataset. Structure it as:

1. Hook: state the real problem using verified figures (Delhi's 2026 peak demand

context — I'll provide the specific number and source)

2. What we built: one sentence

3. Live demo steps: exact clicks to make in the deployed app

4. Our real model performance: state the actual MAPE/MAE, not a target number

5. Known limitations: data recency, weather forecast uncertainty compounding into

demand uncertainty, no live SCADA/SLDC integration yet

6. Future scope: how this would plug into real-time grid operations

Do not include any cost-savings rupee figures unless I explicitly provide a verified

tariff source and the calculation — leave a placeholder marked [NEEDS VERIFIED SOURCE]

if that section is wanted.

Rules for using these prompts

- Run phases in order — each depends on real output from the previous one (real column names, real date ranges, real metrics).

- Whenever a prompt says "don't invent/assume/hardcode" — that's not filler, it's the exact mistake the original fabricated workflow made. Read the agent's actual output before proceeding to the next phase.

- If Antigravity's agent ever fills in a plausible-looking number instead of running code to get a real one, stop and ask it to actually execute the step.